# Meeting Minutes (MoM)

Project: DSE OMS / Admin Portal / Trading Terminal
 Meeting Type: UI/UX Review + Feature Review + Performance Architecture Discussion
 Attendees: Product Owner, Development Team (including Naz sir , Tarek, Jewel, Team)
 Status: Action Items Agreed

# 1. Overall Objectives

- Improve usability of OMS and Admin modules.

- Make UI more compact, cleaner and configurable.

- Standardize all grids and forms.

- Improve performance of OMS.

- Add missing operational features before DSE demo.

- Introduce AI-assisted features where appropriate.

- Complete major functionality within approximately 2 weeks (target discussed).

# 2. Authorization & Credit Limit Module

## Authorization Screen

### Required Changes

- Show Inactive records properly.

- Active/Inactive filtering must work correctly.

- Authorization list should include inactive traders where applicable.

## Headers

Current gray headers create confusion.

### Decision

- Remove gray headers.

- Gray should never indicate active UI elements.

- Use Navy Blue for headers.

- Standardize all header colors across application.

## Grid Layout

Current grids contain excessive padding.

### Changes

- Reduce row padding.

- Make UI significantly more compact.

- Make spacing configurable.

- Use same spacing throughout application.

## Grid Behavior

Need standard behavior across all grids.

Implement:

- Sorting

- Filtering

- Smart Search

- Highlight matched text

- Clear Search button

- Hide Columns

- Column Reordering

- Collapse sections

- Remember collapse state

# 3. Smart Search

Search should behave like Google.

Instead of only searching Trader Name:

Search all fields:

- Trader Name

- Trader ID

- Branch

- Client

- Other searchable columns

### Highlight

Matched text should be highlighted in yellow.

Example:

Searching

008

Should highlight every occurrence of "008".

# 4. Collapsible Sections

Large screens should be collapsible.

Collapse:

- Main Market

- Credit Sections

Remember last expanded/collapsed state.

# 5. Credit Limit Screen

Move Suspension section to top.

Reason:

Very important feature.

# 6. Credit Limit History

Need better audit.

Before approving limit:

Show:

- Previous limit

- Previous increases

- Date changed

- Amount increased

- Frequency of requests

Purpose:

Approver should analyze request history before approval.

# 7. OMS Limit Requests Workflow

Current:

Admin edits limits directly.

Required workflow:

Trader

↓

Request Limit Increase

↓

Approval Queue

↓

Approve / Reject / Modify

↓

OMS receives updated limit automatically.

Approval screen should display

- Request history

- Previous approvals

- Previous values

- Reason

# 8. Audit Module

Current audit insufficient.

Need:

- User Name

- User ID

- Actor

- Action

- Timestamp

- Before Value

- After Value

- Deleted Data

- Who Deleted

- Who Modified

Need ability to reconstruct record state at specific time.

Example:

"What did this record look like at 10:00 AM?"

# 9. On Behalf Trading

Discussion identified current design limitations.

Need hierarchical permissions.

Structure:

All Traders

OR

Specific Traders

For each trader

All Clients

OR

Specific Clients

Support:

- Multi-select Traders

- Multi-select Clients

- Expiry Date

- Edit existing permissions

# 10. Team Management

Need Edit option.

Support:

- Viewer

- Member

- Role change

- Trade On Behalf permissions

# 11. UI Configuration System

Many UI behaviors should not be hardcoded.

Create System Configuration.

Examples:

- Font size

- Font type

- Font color

- Compact mode

- Header color

- Padding

- Grid options

- Highlight colors

- Row spacing

- Theme

- Collapse defaults

Goal:

Customers can configure UI without code changes.

# 12. Themes

Instead of arbitrary colors,

Provide predefined themes.

Suggested:

- 5 themes

- AI can generate matching palette

Avoid manual color mismatches.

# 13. Numeric Display

Input

1000000

Display

10 Lakh

or

1 Million

depending on locale.

Purpose:

Avoid counting zeros.

# 14. OMS Quick Trading

Very important discussion.

Current popup needs redesign.

Ideas:

## Syntax Entry

Example

BUY GP 100 @450

SELL BEXIMCO 500

BUY GP 100

If price omitted

→ Market Order

Autocomplete:

Typing

GP

Should find

Grameenphone

Typing

Grameenphone

Should also work.

# 15. Multiple Order Queue

Instead of submitting immediately

Add to queue/grid.

Example

BUY GP

↓

Queue

BUY SQUR

↓

Queue

SELL BEXIMCO

↓

Queue

Then

Send

or

Send All

Each row editable.

Rows removable.

# 16. Order Queue Features

Each queued row should show

- Client

- Stock

- Qty

- Price

- Market/Limit

- Validation

- Limit Check

Failed rows should immediately display validation status.

# 17. Market Depth

Need better visualization.

Selecting Bid/Ask should automatically prepare order.

Need clearer representation of:

- Bid

- Ask

- Quantity

- Cumulative Quantity

# 18. OMS Dashboard

Move Quick Trade into main workflow.

Reduce scrolling.

Keep trading operations together.

# 19. Trading Terminal

Need cleaner layout.

Current layout resembles competitors.

Need distinct visual identity.

Continue Glassmorphism redesign.

Improve spacing.

Curved cards preferred.

# 20. Charts

Need professional stock chart library.

Requirements:

Support

- RSI

- EMA

- Moving Average

- Technical Indicators

- Configurable Indicators

Research commercial chart libraries if needed.

# 21. Performance Discussion

Major architecture discussion.

Current bottlenecks

- Database writes

- Validation

- Disk IO

## Proposed Architecture

FIX Engine

↓

Validation

↓

KV Cache (Valkey)

↓

UI Update

↓

Async Persistence

↓

Database

Execution Reports

Instead of

Execution Report

↓

Database

↓

UI

Use

Execution Report

↓

KV Cache

↓

WebSocket

↓

Async Database

Purpose

Very fast UI updates.

# 22. Cache Strategy

Use Valkey for

- Today's Orders

- Execution Reports

- OMS State

Persist asynchronously.

Database becomes long-term storage.

Need:

- Persistence

- Checkpointing

- Recovery

- Point-in-time restore

Investigate Valkey persistence options.

# 23. Simulator

Simulator should show

- Messages/sec

- Orders/sec

- Processing speed

- FIX throughput

Random Order Generator recommended.

Purpose:

Performance testing without DSE.

# 24. OMS Metrics

Need live dashboard.

Show

- Incoming FIX messages/sec

- Orders/sec

- Execution Reports/sec

- Processing latency

- Queue size

# 25. Bond Features

Continue Bond functionality.

Need:

- Yield

- Price conversion

- Multi-ID support

# 26. DSE Connectivity

Discussion:

- Link-3 configuration pending.

- DSE to provide updated IP/configuration.

- Dragon has informed team.

- Awaiting confirmation from DSE.

# 27. AI Usage

AI should assist development.

Do not rely blindly on AI.

Always review generated output.

# 28. High Priority Action Items

### UI

- Remove gray headers

- Navy blue headers

- Compact layout

- Reduce padding

- Smart Search

- Highlight matches

- Clear Search

- Hide Columns

- Column reorder

- Collapsible grids

- Remember collapse state

### Authorization

- Show inactive users

- Improve authorization workflow

### Credit Limits

- Move suspension to top

- Approval workflow

- Request history

- Better audit

### OMS

- Queue multiple orders

- Send All

- Autocomplete

- Syntax entry

- Smart Quick Trade

- Market Depth improvements

### Performance

- KV Cache integration

- Async persistence

- Performance dashboard

- Simulator improvements

### Architecture

- Improve FIX processing

- Reduce DB dependency

- Research charting library

- Continue Glassmorphism redesign

# Decisions

- UI should be configurable rather than hardcoded.

- Standardize all grids across the application.

- Prioritize performance and usability over cosmetic changes.

- Introduce smarter OMS workflows (queue, autocomplete, send-all).

- Implement approval workflow for credit limits.

- Improve audit and historical traceability.

- Continue AI-assisted development with manual review.

- Target completion for the major functionality within the discussed timeline (~2 weeks) before the planned demo.